Accomplishment Report

Management Information and Technology Division

| Projects | - eGov-BEBS | 2024-11-16 to 2024-11-30 |
| --- | --- | --- |
| Modules | - eGov-BEBS - bbs data retriever module - miscellaneous tasks - post pre-flight testing - nan | Reviewed by: Francis L. Camarao Information Systems Analyst III Officer In Charge. |
| Objectives | - To design, build, test, and deploy a system for the Budgeting Office that will digitize a part of their current process. |  |

| Prepared by: |  |  |  | TC# | 45 |
| --- | --- | --- | --- | --- | --- |
|  | Karstn Paul P. Ancheta |  |  | Build |  |
|  | Information Systems Analyst I |  |  |  |  |

| Project: eGov-BEBS |  |  |  |
| --- | --- | --- | --- |
| # | Module | Affected User/Data/Files/Detail | Status |
| 1 | bbs data retriever module | Add personal access tokens component and APIs | Done |
| 2 | miscellaneous tasks | Fix 'user settings' breaking when SP or Accounting user accesses the page | Done |
| 3 | miscellaneous tasks | Fix "location" input not showing when updating a reference | Done |
| 4 | post pre-flight testing | Add more PPAs in the dropdown list | On Hold |
| 5 | nan | Climate Change Tagging, GAD Budget Tagging | On Hold |
| 6 | miscellaneous tasks | Update users page | On Hold |
| 7 | miscellaneous tasks | Add documentation | On Hold |
| 8 | miscellaneous tasks | Update logic when creating and modifying PPAs | Done |

| Project: eGov-BEBS Render Date: 2024-04-06 00:00:00 |  |  |  |
| --- | --- | --- | --- |
| # | Module | Affected User/Data/Files/Detail | Status |
| 1 | miscellaneous tasks | Fix Form 1 "Network Error" bug | Done |
| 2 | miscellaneous tasks | Fix annual budget's appropriation ordinance formatting | Done |
| 3 | miscellaneous tasks | Update ExpenditureItemModal.vue formatting | Done |
| 4 | miscellaneous tasks | Update sector for "Construction of Local Roads and Infrastructure" | Done |
| 5 | nan | Remove unused queues and other queue-related files | Done |

| Project: eGov-BEBS Render Date: 2024-04-07 00:00:00 |  |  |  |
| --- | --- | --- | --- |
| # | Module | Affected User/Data/Files/Detail | Status |
| 1 | miscellaneous tasks | Add Budget Summary in the dashboard | Done |

| Project: eGov-BEBS Render Date: 2024-04-09 00:00:00 |  |  |  |
| --- | --- | --- | --- |
| # | Module | Affected User/Data/Files/Detail | Status |
| 1 | post pre-flight testing | Update personal services account codes | Done |
| 2 | post pre-flight testing | Add "Appropriation for Debt Service" SPA | On Hold |
| 3 | miscellaneous tasks | Update Form 2 reference code and expected outputs formatting | Done |

| Project: eGov-BEBS Render Date: 2024-04-10 00:00:00 |  |  |  |
| --- | --- | --- | --- |
| # | Module | Affected User/Data/Files/Detail | Status |
| 1 | miscellaneous tasks | Add user manual for barangay personnel | Done |

eGov-BEBS

Image 1 Image 2 Image 3 Image 4 Image 5 Image 6 Image 7 Image 8