Accomplishment Report

Management Information and Technology Division

| Projects | - eGov-BEBS | 2024-04-01 to 2024-04-15 |
| --- | --- | --- |
| Modules | - eGov-BEBS - miscellaneous tasks - nan | Reviewed by: Francis L. Camarao Information Systems Analyst III Officer In Charge. |
| Objectives | - To design, build, test, and deploy a system for the Budgeting Office that will digitize a part of their current process. |  |

| Prepared by: |  |  |  | TC# | 30 |
| --- | --- | --- | --- | --- | --- |
|  | Karstn Paul P. Ancheta |  |  | Build |  |
|  | Information Systems Analyst I |  |  |  |  |

| Project: eGov-BEBS |  |  |  |
| --- | --- | --- | --- |
| # | Module | Affected User/Data/Files/Detail | Status |
| 1 | miscellaneous tasks | Update form 1 with SPAs | Done |
| 2 | miscellaneous tasks | Add End Of The Year Overview CSV | On Hold |
| 3 | miscellaneous tasks | Add MFO input fields for AnnualBarangayBudgetChecklist | Done |
| 4 | miscellaneous tasks | Add "location" column on Reference tables | Done |
| 5 | miscellaneous tasks | Add proposed amount for Appropriation for SK | Done |
| 6 | miscellaneous tasks | Add interface showing passed checks upon failed submission | Done |
| 7 | miscellaneous tasks | Update sources of funds table for supplemental barangay budget | Done |
| 8 | miscellaneous tasks | Add toggle for showing control values | Done |
| 9 | miscellaneous tasks | Add totals for procurement and BDRRM forms | Done |
| 10 | miscellaneous tasks | Add 'implementing_office' options for Development Projects | Done |
| 11 | miscellaneous tasks | Update overviews to show TBA for unfilled fields | Done |
| 12 | miscellaneous tasks | Fix DigitalSignatureService verify method | Done |
| 13 | miscellaneous tasks | Show appropriate user settings for each user role | Done |
| 14 | miscellaneous tasks | Confirm Form 1 formatting for SPAs | Done |
| 15 | miscellaneous tasks | Add signatures AnnualSkBudgetOverview.vue | Done |
| 16 | miscellaneous tasks | Add signatures SupplementalBarangayBudgetOverview.vue | Done |
| 17 | miscellaneous tasks | Fix view position on modal open/close | Done |
| 18 | miscellaneous tasks | Update lexicals | Done |
| 19 | miscellaneous tasks | Update DigitalSignature to save images as an svg instead of a png | Done |
| 20 | miscellaneous tasks | Update components for other SUPP_BRGY metadata | Done |
| 21 | miscellaneous tasks | Update components for other ANNL_SKTN metadata | Done |
| 22 | miscellaneous tasks | Update components for other ANNL_BRGY metadata | Done |
| 23 | miscellaneous tasks | Add signatures AnnualBarangayBudgetOverview.vue | Done |
| 24 | miscellaneous tasks | Add headers and footers for transmittal letters | Done |
| 25 | miscellaneous tasks | Only show 'sign budget' button to Barangay and SK users | Done |
| 26 | miscellaneous tasks | Show Expenditure Classes for BDRRM Projects | Done |
| 27 | miscellaneous tasks | Remove "transmittal letter" columns and views | Done |
| 28 | miscellaneous tasks | Update version of budgets when returned | Done |
| 29 | miscellaneous tasks | Update landing page | Done |
| 30 | miscellaneous tasks | Add SPA for Appropriation for Sangguniang Kabataan | Done |
| 31 | miscellaneous tasks | Update 30% QRF Expected Result | Done |
| 32 | miscellaneous tasks | Add "digitally signed on" timestamp | Done |
| 33 | miscellaneous tasks | Make transmittal letters only viewable by CBO and SP | Done |
| 34 | miscellaneous tasks | Update negative numbers to be within a parenthesis only | Done |
| 35 | miscellaneous tasks | Update Form 1 to show nothing instead of N/A | Done |
| 36 | miscellaneous tasks | Update Development Projects to accept MOOE | Done |
| 37 | miscellaneous tasks | Update forms text formatting | Done |
| 38 | nan | Hide bonuses in PersonnelModal.vue for SK users | Done |
| 39 | miscellaneous tasks | Add Annual Barangay Budget MFOs in Section 3 of Appropriation Ordinance | Done |
| 40 | miscellaneous tasks | Add CBO users accounts in seeder | Done |
| 41 | miscellaneous tasks | Add MFO column for SupplementalBarangayBudgetChecklist | Done |

| Project: eGov-BEBS Render Date: 2023-10-30 00:00:00 |  |  |  |
| --- | --- | --- | --- |
| # | Module | Affected User/Data/Files/Detail | Status |
| 1 | supplemental barangay module | Add Supplemental Barangay Uploadable Files Page | Archived - Old |
| 2 | supplemental barangay module | Add Supplemental Barangay Plan and Budget Page | Archived - Old |
| 3 | supplemental barangay module | Update CreateSupplementalBarangayBudgetChecklistRequest | Archived - Old |
| 4 | supplemental barangay module | Mid-sprint Planning - Supplemental Budget | Archived - Old |

| Project: eGov-BEBS Render Date: 2023-11-01 00:00:00 |  |  |  |
| --- | --- | --- | --- |
| # | Module | Affected User/Data/Files/Detail | Status |
| 1 | supplemental barangay module | Add SupplementalBarangayBudgetFormService.php | Archived - Old |
| 2 | supplemental barangay module | Add Equipment Procurement Form for Supplemental Barangay Budget | Archived - Old |
| 3 | supplemental barangay module | Add Supplies Procurement Form for Supplemental Barangay Budget | Archived - Old |
| 4 | supplemental barangay module | Add Supplemental Barangay Uploadable Files Page | Archived - Old |
| 5 | supplemental barangay module | Add Others Procurement Form for Supplemental Barangay Budget | Archived - Old |
| 6 | supplemental barangay module | Add Development Projects Form for Supplemental Barangay Budget | Archived - Old |
| 7 | supplemental barangay module | Add Supplemental Barangay Plan and Budget Page | Archived - Old |
| 8 | supplemental barangay module | Add SAIP Form | Archived - Old |
| 9 | miscellaneous tasks | Merge Personnel and Procurement Items to Plan and Budget page | Archived - Old |

| Project: eGov-BEBS Render Date: 2023-11-02 00:00:00 |  |  |  |
| --- | --- | --- | --- |
| # | Module | Affected User/Data/Files/Detail | Status |
| 1 | supplemental barangay module | Add SupplementalBarangayBudgetFormService.php | Archived - Old |
| 2 | supplemental barangay module | Add BDRRM Form for Supplemental Barangay Budget | Archived - Old |
| 3 | miscellaneous tasks | Add 100 character limit for addError requests | Archived - Old |
| 4 | miscellaneous tasks | Add "Api" suffix to backend-related composables | Archived - Old |

| Project: eGov-BEBS Render Date: 2023-11-04 00:00:00 |  |  |  |
| --- | --- | --- | --- |
| # | Module | Affected User/Data/Files/Detail | Status |
| 1 | supplemental barangay module | Add SupplementalBarangayBudgetFormService.php | Archived - Old |
| 2 | miscellaneous tasks | Create PowerPoint for presentation | Archived - Old |
| 3 | supplemental barangay module | Add SupplementalBarangayFundingSource | Archived - Old |
| 4 | supplemental barangay module | Add SupplementalBarangayFundingSourceItem | Archived - Old |
| 5 | supplemental barangay module | Add Supplemental Barangay Funding Sources Modal | Archived - Old |
| 6 | supplemental barangay module | Add Supplemental Barangay Funding Sources Page | Archived - Old |

eGov-BEBS

Image 1 Image 2 Image 3 Image 4 Image 5 Image 6 Image 7 Image 8