Accomplishment Report

Management Information and Technology Division

| Projects | - eGov-BEBS | 2024-01-01 to 2024-01-15 |
| --- | --- | --- |
| Modules | - eGov-BEBS - supplemental module - miscellaneous tasks | Reviewed by: Francis L. Camarao Information Systems Analyst III Officer In Charge. |
| Objectives | - To design, build, test, and deploy a system for the Budgeting Office that will digitize a part of their current process. |  |

| Prepared by: |  |  |  | TC# | 24 |
| --- | --- | --- | --- | --- | --- |
|  | Karstn Paul P. Ancheta |  |  | Build |  |
|  | Information Systems Analyst I |  |  |  |  |

| Project: eGov-BEBS |  |  |  |
| --- | --- | --- | --- |
| # | Module | Affected User/Data/Files/Detail | Status |
| 1 | supplemental module | Add Form 6 for Supplemental Barangay Budget | In Progress |
| 2 | miscellaneous tasks | Add downloadable Template for the Resolutions and Ordinances | On Hold |
| 3 | miscellaneous tasks | Add log history for admin module | On Hold |
| 4 | miscellaneous tasks | Update users page and APIs | On Hold |
| 5 | miscellaneous tasks | Add additional BudgetingChecklist transmittal file column | On Hold |
| 6 | miscellaneous tasks | Add End Of The Year Overview CSV | On Hold |
| 7 | supplemental module | Add Form 3 for Supplemental Barangay Budget | Done |
| 8 | supplemental module | Add SupplementalBarangayPersonnelService methods | Done |
| 9 | miscellaneous tasks | Update SK Checklist UI | Done |
| 10 | miscellaneous tasks | Update Supplemental Barangay Checklist UI | Done |
| 11 | miscellaneous tasks | Update Barangay Checklist UI | Done |
| 12 | miscellaneous tasks | Fix Supplemental Barangay addErrors for PPAs | Done |
| 13 | miscellaneous tasks | Add bbs-item-error class | Done |
| 14 | miscellaneous tasks | Add descriptive form names | Done |
| 15 | supplemental module | Add Form 5 | Done |

| Project: eGov-BEBS Render Date: 2023-10-30 00:00:00 |  |  |  |
| --- | --- | --- | --- |
| # | Module | Affected User/Data/Files/Detail | Status |
| 1 | supplemental module | Mid-sprint Planning - Supplemental Budget | Done |
| 2 | supplemental module | Update CreateSupplementalBarangayBudgetChecklistRequest | Done |
| 3 | supplemental module | Add Supplemental Barangay Uploadable Files Page | Done |
| 4 | supplemental module | Add Supplemental Barangay Plan and Budget Page | Done |

| Project: eGov-BEBS Render Date: 2023-11-01 00:00:00 |  |  |  |
| --- | --- | --- | --- |
| # | Module | Affected User/Data/Files/Detail | Status |
| 1 | supplemental module | Add SupplementalBarangayBudgetFormService.php | In Progress |
| 2 | miscellaneous tasks | Merge Personnel and Procurement Items to Plan and Budget page | Done |
| 3 | supplemental module | Add Development Projects Form for Supplemental Barangay Budget | Done |
| 4 | supplemental module | Add SAIP Form | Done |
| 5 | supplemental module | Add Supplemental Barangay Uploadable Files Page | Done |
| 6 | supplemental module | Add Supplemental Barangay Plan and Budget Page | Done |
| 7 | supplemental module | Add Others Procurement Form for Supplemental Barangay Budget | Done |
| 8 | supplemental module | Add Supplies Procurement Form for Supplemental Barangay Budget | Done |
| 9 | supplemental module | Add Equipment Procurement Form for Supplemental Barangay Budget | Done |

| Project: eGov-BEBS Render Date: 2023-11-02 00:00:00 |  |  |  |
| --- | --- | --- | --- |
| # | Module | Affected User/Data/Files/Detail | Status |
| 1 | miscellaneous tasks | Add "Api" suffix to backend-related composables | Done |
| 2 | miscellaneous tasks | Add 100 character limit for addError requests | Done |
| 3 | supplemental module | Add BDRRM Form for Supplemental Barangay Budget | Done |

| Project: eGov-BEBS Render Date: 2023-11-04 00:00:00 |  |  |  |
| --- | --- | --- | --- |
| # | Module | Affected User/Data/Files/Detail | Status |
| 1 | supplemental module | Add Supplemental Barangay Funding Sources Page | Done |
| 2 | supplemental module | Add Supplemental Barangay Funding Sources Modal | Done |
| 3 | supplemental module | Add SupplementalBarangayFundingSourceItem | Done |
| 4 | supplemental module | Add SupplementalBarangayFundingSource | Done |
| 5 | miscellaneous tasks | Create PowerPoint for presentation | Done |

eGov-BEBS

Image 1 Image 2 Image 3 Image 4 Image 5 Image 6 Image 7 Image 8