**Accomplishment Report**

Management Information and Technology Division

|  |  |  |
| --- | --- | --- |
| Projects | * **eGov-BEBS** | 2024-03-16 to 2024-03-31 |
| Modules | * **eGov-BEBS**    + miscellaneous tasks   + nan | Reviewed by:  Francis L. Camarao   |  | | --- | | **Information Systems Analyst III**  Officer In Charge | |
| Objectives | * To design, build, test, and deploy a system for the Budgeting Office that will digitize a part of their current process. | |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Prepared by: | | |  | TC# | 29 |
|  | Karstn Paul P. Ancheta |  | Build |  |
|  | |
|  | **Information Systems Analyst I** |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Project**: eGov-BEBS | | | |
| **#** | **Module** | **Affected User/Data/Files/Detail** | **Status** |
| **1** | miscellaneous tasks | Update form 1 with SPAs | **Done** |
| **2** | miscellaneous tasks | Add End Of The Year Overview CSV | **On Hold** |
| **3** | miscellaneous tasks | Add MFO input fields for AnnualBarangayBudgetChecklist | **Done** |
| **4** | miscellaneous tasks | Add "location" column on Reference tables | **Done** |
| **5** | miscellaneous tasks | Add proposed amount for Appropriation for SK | **Done** |
| **6** | miscellaneous tasks | Add interface showing passed checks upon failed submission | **Done** |
| **7** | miscellaneous tasks | Update sources of funds table for supplemental barangay budget | **Done** |
| **8** | miscellaneous tasks | Add toggle for showing control values | **Done** |
| **9** | miscellaneous tasks | Add totals for procurement and BDRRM forms | **Done** |
| **10** | miscellaneous tasks | Add 'implementing\_office' options for Development Projects | **Done** |
| **11** | miscellaneous tasks | Update overviews to show TBA for unfilled fields | **Done** |
| **12** | miscellaneous tasks | Fix DigitalSignatureService verify method | **Done** |
| **13** | miscellaneous tasks | Show appropriate user settings for each user role | **Done** |
| **14** | miscellaneous tasks | Confirm Form 1 formatting for SPAs | **Done** |
| **15** | miscellaneous tasks | Add signatures AnnualSkBudgetOverview.vue | **Done** |
| **16** | miscellaneous tasks | Add signatures SupplementalBarangayBudgetOverview.vue | **Done** |
| **17** | miscellaneous tasks | Fix view position on modal open/close | **Done** |
| **18** | miscellaneous tasks | Update lexicals | **Done** |
| **19** | miscellaneous tasks | Update DigitalSignature to save images as an svg instead of a png | **Done** |
| **20** | miscellaneous tasks | Update components for other SUPP\_BRGY metadata | **Done** |
| **21** | miscellaneous tasks | Update components for other ANNL\_SKTN metadata | **Done** |
| **22** | miscellaneous tasks | Update components for other ANNL\_BRGY metadata | **Done** |
| **23** | miscellaneous tasks | Add signatures AnnualBarangayBudgetOverview.vue | **Done** |
| **24** | miscellaneous tasks | Add headers and footers for transmittal letters | **Done** |
| **25** | miscellaneous tasks | Only show 'sign budget' button to Barangay and SK users | **Done** |
| **26** | miscellaneous tasks | Show Expenditure Classes for BDRRM Projects | **Done** |
| **27** | miscellaneous tasks | Remove "transmittal letter" columns and views | **Done** |
| **28** | miscellaneous tasks | Update version of budgets when returned | **Done** |
| **29** | miscellaneous tasks | Update landing page | **Done** |
| **30** | miscellaneous tasks | Add SPA for Appropriation for Sangguniang Kabataan | **Done** |
| **31** | miscellaneous tasks | Update 30% QRF Expected Result | **Done** |
| **32** | miscellaneous tasks | Add "digitally signed on" timestamp | **Done** |
| **33** | miscellaneous tasks | Make transmittal letters only viewable by CBO and SP | **Done** |
| **34** | miscellaneous tasks | Update negative numbers to be within a parenthesis only | **Done** |
| **35** | miscellaneous tasks | Update Form 1 to show nothing instead of N/A | **Done** |
| **36** | miscellaneous tasks | Update Development Projects to accept MOOE | **Done** |
| **37** | miscellaneous tasks | Update forms text formatting | **Done** |
| **38** | nan | Hide bonuses in PersonnelModal.vue for SK users | **Done** |
| **39** | miscellaneous tasks | Add Annual Barangay Budget MFOs in Section 3 of Appropriation Ordinance | **Done** |
| **40** | miscellaneous tasks | Add CBO users accounts in seeder | **Done** |
| **41** | miscellaneous tasks | Add MFO column for SupplementalBarangayBudgetChecklist | **Done** |

|  |  |  |  |
| --- | --- | --- | --- |
| **Project**: eGov-BEBS  **Render Date**: 2023-10-30 00:00:00 | | | |
| **#** | **Module** | **Affected User/Data/Files/Detail** | **Status** |
| **1** | supplemental barangay module | Add Supplemental Barangay Uploadable Files Page | **Archived - Old** |
| **2** | supplemental barangay module | Add Supplemental Barangay Plan and Budget Page | **Archived - Old** |
| **3** | supplemental barangay module | Update CreateSupplementalBarangayBudgetChecklistRequest | **Archived - Old** |
| **4** | supplemental barangay module | Mid-sprint Planning - Supplemental Budget | **Archived - Old** |

|  |  |  |  |
| --- | --- | --- | --- |
| **Project**: eGov-BEBS  **Render Date**: 2023-11-01 00:00:00 | | | |
| **#** | **Module** | **Affected User/Data/Files/Detail** | **Status** |
| **1** | supplemental barangay module | Add SupplementalBarangayBudgetFormService.php | **Archived - Old** |
| **2** | supplemental barangay module | Add Equipment Procurement Form for Supplemental Barangay Budget | **Archived - Old** |
| **3** | supplemental barangay module | Add Supplies Procurement Form for Supplemental Barangay Budget | **Archived - Old** |
| **4** | supplemental barangay module | Add Supplemental Barangay Uploadable Files Page | **Archived - Old** |
| **5** | supplemental barangay module | Add Others Procurement Form for Supplemental Barangay Budget | **Archived - Old** |
| **6** | supplemental barangay module | Add Development Projects Form for Supplemental Barangay Budget | **Archived - Old** |
| **7** | supplemental barangay module | Add Supplemental Barangay Plan and Budget Page | **Archived - Old** |
| **8** | supplemental barangay module | Add SAIP Form | **Archived - Old** |
| **9** | miscellaneous tasks | Merge Personnel and Procurement Items to Plan and Budget page | **Archived - Old** |

|  |  |  |  |
| --- | --- | --- | --- |
| **Project**: eGov-BEBS  **Render Date**: 2023-11-02 00:00:00 | | | |
| **#** | **Module** | **Affected User/Data/Files/Detail** | **Status** |
| **1** | supplemental barangay module | Add SupplementalBarangayBudgetFormService.php | **Archived - Old** |
| **2** | supplemental barangay module | Add BDRRM Form for Supplemental Barangay Budget | **Archived - Old** |
| **3** | miscellaneous tasks | Add 100 character limit for addError requests | **Archived - Old** |
| **4** | miscellaneous tasks | Add "Api" suffix to backend-related composables | **Archived - Old** |

|  |  |  |  |
| --- | --- | --- | --- |
| **Project**: eGov-BEBS  **Render Date**: 2023-11-04 00:00:00 | | | |
| **#** | **Module** | **Affected User/Data/Files/Detail** | **Status** |
| **1** | supplemental barangay module | Add SupplementalBarangayBudgetFormService.php | **Archived - Old** |
| **2** | miscellaneous tasks | Create PowerPoint for presentation | **Archived - Old** |
| **3** | supplemental barangay module | Add SupplementalBarangayFundingSource | **Archived - Old** |
| **4** | supplemental barangay module | Add SupplementalBarangayFundingSourceItem | **Archived - Old** |
| **5** | supplemental barangay module | Add Supplemental Barangay Funding Sources Modal | **Archived - Old** |
| **6** | supplemental barangay module | Add Supplemental Barangay Funding Sources Page | **Archived - Old** |

|  |
| --- |
| **eGov-BEBS** |
| **Image 1**    **Image 2**    **Image 3**    **Image 4**    **Image 5**    **Image 6**    **Image 7**    **Image 8** |